**Selection of framework/architecture, and Software Process Schedule**

|  |  |
| --- | --- |
| **Database** | MySQL (ClearDB Cloud) |
| **WebServer** | Heroku |
| **Programming Language/Frameworks** | Java/Javascript and it’s framework |

Green = Done

Yellow = Currently working

Blue = To be done in future

|  |  |  |
| --- | --- | --- |
| **Week** | **Deliverable** | **Due** |
| 4 | Set up mySQL Database on ClearDB cloud  Create tables for user info and parking lots | February 15th |
| 5 | Login, Edit User info  Add ability to store images in user info table | February 22nd |
| 6 | Build website UI | February 26th |
| 7 | Prototype Map on Desktop using Swing | March 1st |
| 8 | Add User ability to reserve on website  Add User ability to exit on website | March 8th |
| 9 | Implement admin login and view reservation list | March 15th |
| 10 | Add more Functionalities for Admin | March 22nd |
| 11 | Add Map to website | March 29th |
| 12 | Test and Debug | April 5th |
| 13 | Add notifications for extending time | April 12th |
| 14 | Make Promotional Website | April 19th |
| Final | Final Test and Debug | April 26th |